## 📊 Phase 6: MONITORING & ITERATION PROMPTS

### **Prompt 36: Set Up Production Monitoring**

Once the app is live, implement monitoring to catch issues quickly.

Set up:

- Crash reporting:

  - Firebase Crashlytics integration

  - Automatically report crashes with stack traces

  - Custom error logging for non-fatal errors

- Performance monitoring:

  - Track screen load times

  - Track API response times

  - Track memory usage

  - Alert if performance degrades

- Business metrics dashboard:

  - Daily Active Users (DAU)

  - Monthly Active Users (MAU)

  - Conversion rate (free → premium)

  - Average Revenue Per User (ARPU)

  - Retention rate (D1, D7, D30)

  - Churn rate

- Feature usage tracking:

  - How many users invest vs cash out?

  - What's the average investment duration?

  - Which rewards are most popular?

  - Which daily challenges are completed most?

  - Leaderboard engagement rate

- A/B test results:

  - Which paywall message converts better?

  - What's the optimal XP per action?

  - Best time to show paywall?

- User feedback:

  - In-app feedback form

  - App Store / Play Store review monitoring

  - Support ticket tracking

- Alerts:

  - Email alert if crash rate >1%

  - Alert if API error rate >5%

  - Alert if no subscriptions in 24 hours (something's wrong)

Set up Firebase console, Google Analytics, and a dashboard tool (e.g., Mixpanel).

---

## 🎯 PRIORITIZED IMPLEMENTATION ORDER

If you want to implement strategically, follow this order:

### **Week 1-2: Foundation & Quick Wins**

1. Prompt 1: Progress indicator ✅

2. Prompt 3: Visual investment comparison ✅

3. Prompt 5: Shorter badge streaks ✅

4. Prompt 30: Error handling improvements ✅

### **Week 3-4: Monetization Core**

5. Prompt 6: Subscription models ✅

6. Prompt 7: Subscription service ✅

7. Prompt 9: Paywall screen ✅

8. Prompt 10: Paywall triggers ✅

### **Week 5-6: Real Rewards (Differentiator)**

9. Prompt 12: Rewards models ✅

10. Prompt 13: Rewards service ✅

11. Prompt 14: Marketplace screen ✅

12. Prompt 15: Redemption flow ✅

### **Week 7-8: Gamification**

13. Prompt 19: XP/Leveling models ✅

14. Prompt 20: Level display ✅

15. Prompt 21: XP award system ✅

16. Prompt 23: Daily challenges ✅

### **Week 9-10: Social & Polish**

17. Prompt 22: Leaderboard ✅

18. Prompt 27: Push notifications ✅

19. Prompt 31: Onboarding tutorial ✅

20. Prompt 33: Analytics ✅